TEAM NAME

CITS3200 PROFESSIONAL COMPUTING

## MEETING # AGENDA

Time: 11am

Date:23/08/2026

Venue: Microsoft team

| Tasks | Sub-tasks |
| --- | --- |
| Reports | - Each member reports on their current Week 5 frontend progress. - What has been completed? - What is still in progress? - Any blockers, help needed, or changes required? |
| Discussions/Clarifications | - Clarify the overall game flow: Create/Join → Lobby → Auction → Mission → Results. - Clarify what needs to happen between each game phase. - Discuss the frontend/backend integration contract — what data and actions need to be exchanged between frontend and backend. - Clarify Week 6 goal: backend foundation + integration contract. - Review the mentor meeting document and finalise questions/topics to raise with the mentor. - Confirm development plan: Week 5 – Frontend Foundation; Week 6 – Backend Foundation & Integration Contract; Week 7 – Create/Join through Auction; Week 8 – Mission through Results. |
| To Do | - Assign Week 6 backend tasks - Assign responsibility for developing/documenting the integration contract - Decide who wants to work on each Week 8 area: Mission, challenge voting, scoring, results. - Record any changes to existing responsibilities - Confirm what must be completed before the next meeting. |
| Next Meeting | - Review Week 6 backend progress - Review integration contract progress - Check whether frontend and backend can communicate successfully - Confirm readiness to begin Week 7 multiplayer game flow. |