# CITS3200 Week 6 Mentor Meeting

## Sprint 1 Review & Sprint 2 Transition

Project: Chaos Auction – Build Some Team Social Games
Team: 37
Mentor: Matt Nobles
Meeting: 1
Week: 6
Date: 25/08/2026

Sprint 1 Project Manager: Angela
Current Team Manager: Namgay

# 1. Purpose of the Meeting

This is the team's first scheduled Mentor meeting. The meeting is officially keyed to Sprint 1, as specified in the CITS3200 Mentor guidelines.

The meeting will:

- Review the project and Sprint 1

- Discuss how the team organised and managed Sprint 1

- Identify what worked and what did not

- Discuss project management, communication and development processes

- Identify risks going into Sprint 2

- Discuss improvements the team is making for Sprint 2

- Seek Mentor advice on software engineering processes and teamwork

The Mentor is primarily providing guidance on process, planning, teamwork, testing and project management, rather than specific technical implementation.

# 2. Meeting Roles

### Sprint 1 Project Manager

The Sprint 1 Project Manager will lead the Sprint 1 review, including:

- Sprint 1 objectives

- Planned versus completed work

- Task allocation

- Sprint 1 management

- Team coordination

- Problems encountered

- Lessons learned

### Current Team Manager

The current Team Manager will lead the transition into Sprint 2, including:

- Current Sprint 2 priorities

- Changes made based on Sprint 1

- Current risks

- Coordination and integration concerns

- Questions requiring Mentor advice

### All Team Members

All team members should:

- Add questions and concerns before the meeting

- Be prepared to discuss their Sprint 1 contribution

- Identify any process problems they experienced

- Contribute ideas for improving Sprint 2

# 3. Project Overview

### What are we building?

Chaos Auction is a browser-based cooperative game for approximately 3–8 players.

The game allows players to:

- Create or join a game using a session code

- Participate in an auction to obtain items

- Use purchased items to overcome mission challenges

- Vote during timed game phases

- Complete a mission and receive a final score/results report

### Main game phases

- Lobby

- Auction

- Mission

- Results

# 4. Sprint 1 Review

## Led by Sprint 1 Project Manager

### 4.1 Sprint 1 Objectives

What did we originally plan to achieve?

- [ ]

- [ ]

- [ ]

- [ ]

### 4.2 Planned vs Completed

| Planned work | Completed? | Evidence / GitHub issue | Notes |
| --- | --- | --- | --- |
|  | [ ] |  |  |
|  | [ ] |  |  |
|  | [ ] |  |  |
|  | [ ] |  |  |

### 4.3 What Was Completed?

- [ ]

- [ ]

- [ ]

### 4.4 What Was Not Completed?

- [ ]

- [ ]

- [ ]

### 4.5 Why Was Work Delayed or Changed?

- [ ]

- [ ]

- [ ]

### 4.6 What Did We Learn From Sprint 1?

- [ ]

- [ ]

- [ ]

# 5. Team Organisation During Sprint 1

### How were tasks allocated?

[Briefly describe how work was divided between team members.]

### Were responsibilities clear?

- Yes

- Mostly

- No

### Did task allocation work effectively?

- Yes

- Partially

- No

### What worked well?

- [ ]

- [ ]

### What did not work well?

- [ ]

- [ ]

### Team communication

- Communication was effective

- Some communication problems occurred

- Significant communication problems occurred

### Communication issues to discuss

- [ ]

- [ ]

# 6. GitHub & Development Process

### How did we use GitHub during Sprint 1?

- Issues:

- Milestones:

- Branches:

- Pull requests:

- Code reviews:

- Commits:

### What worked well?

- [ ]

- [ ]

### What could be improved?

- [ ]

- [ ]

### Questions for Mentor

- Are our current GitHub practices appropriate for a team project?

- How can we improve coordination between issues and actual development work?

- How should we manage dependencies between team members' work?

- How much review should be performed before merging work?

# 7. Requirements & Scope

### Are we still aligned with the Scope of Work?

- Yes

- Mostly

- No

### Requirements discussed during Sprint 1

- [ ]

- [ ]

- [ ]

### Requirements that may require additional planning

- [ ]

- [ ]

### Scope concerns

- [ ]

- [ ]

### Questions for Mentor

- Are we managing our scope appropriately?

- How can we recognise scope problems early?

- How should we prioritise requirements when time becomes limited?

# 8. Testing & Quality

### What testing did we perform during Sprint 1?

- [ ]

- [ ]

- [ ]

### Current testing approach

[Brief description.]

### Current concerns

- [ ]

- [ ]

### Questions for Mentor

- How early should integration testing begin?

- How should testing responsibilities be divided between team members?

- How can we prevent testing from being left until the end?

- What should we prioritise when testing time is limited?

# 9. Sprint 1 Problems & Risks

| Problem / Risk | Impact | What we did | Still a risk? |
| --- | --- | --- | --- |
|  |  |  | [ ] |
|  |  |  | [ ] |
|  |  |  | [ ] |

### Problems we would like Mentor advice on

# 10. Transition Into Sprint 2

## Led by Current Team Manager

Although this meeting is officially keyed to Sprint 1, the team is now entering Sprint 2. This section is used to discuss how the team is applying the lessons from Sprint 1.

### What are our Sprint 2 priorities?

- Establish Frontend (HTML, Java, CSS)

- Set up the basic Flask/backend structure.

- Define the front and backend integration contract on word doc.

- Start integration of backend and frontend

- Creating testing branch for all feature brand to first pu

- Clarifying requirements and ambiguity.

### Current Sprint 2 risks

| Risk | Why? | Impact |
| --- | --- | --- |
| Unclear page/screen responsibilities | Team members have interpreted Join, Host, Start Game, Lobby and Challenge differently | Duplicate work or pages that don't actually provide functionality |
| Frontend being built before requirements are fully mapped to screens | Basic frontend is due before Sunday, so decisions are being made quickly | Rework if the team later agrees on a different flow |

### Current coordination/integration concerns

- Unclear on agreement of requirements among group members

- Agree on the screen/state structure

- Define the frontend/backend contract early

### Questions for Mentor

1. Backend–frontend integration

How would you recommend we structure our frontend/backend development so that different members can work independently without creating integration problems later?

For example:

- Should we define an API/integration contract before implementing the backend?

- Should we agree on request/response formats and game-state structures first?

- Should frontend developers use mock data until the backend is ready?

### 2. Should everyone participate in the database design?

For a group project, should the whole team be involved in designing the database/schema, even if only one or two people are implementing it?

### 3. How do we keep everyone on the same page with requirements?

What technique would you recommend for keeping a team of developers aligned when the requirements are broad and different people are implementing different parts?

4. How can we improve communication with the client?

Our client sometimes gives broad or vague answers, so we often have to make implementation decisions ourselves. How would you recommend we communicate with the client so that we get useful requirements without constantly asking very small questions?

5. We'd like some feedback on our current milestone structure.

Our current proposal is Week 5 frontend foundation, Week 6 backend foundation and integration contract, Week 7 core multiplayer flow from create/join through auction, and Week 8 mission through results.

Does this seem like a sensible development progression for our project, or would you recommend restructuring the milestones?

# 11. Individual Team Member Discussion

Each team member should add anything they want to raise with the Mentor.

### [Team Member Name]

Issue / question:

Context:

What advice would we like?

### [Team Member Name]

Issue / question:

Context:

What advice would we like?

### [Team Member Name]

Issue / question:

Context:

What advice would we like?

# 12. Priority Questions for the Mentor

Before the meeting, the team should reduce the questions to the most important topics.

# 13. Mentor Discussion & Advice

# 14. Decisions Made

- [ ]

- [ ]

- [ ]

# 15. Actions After Meeting

| Action | Responsible person | Deadline | Completed |
| --- | --- | --- | --- |
|  |  |  | [ ] |
|  |  |  | [ ] |
|  |  |  | [ ] |
|  |  |  | [ ] |

# 16. Meeting Minutes

Date: 25/08/2026
Attendees:
Mentor: Matt Nobles

### Key discussion points

### Key Mentor advice

### Key decisions

### Follow-up actions